## Slide 1: CS 250 Assignment 7-1 Agile Presentation Alex Hitchens
Sections:
Scrum-Agile Roles
Agile Phases
Waterfall Method
Waterfall or Agile?
References

## Slide 2: Scrum-Agile Roles
Scrum Master:
In charge of facilitating the Scrum Environment and maximizing the effectiveness of that environment by removing obstacles and training the team.
Responsibilities:
Servant Leader – Focuses on needs of the team.
Coach – Believes in elevating the team through training both in the project and in Scrum methodology.
Manager – Effectively Implements Scrum environment through planning and organizing meetings.

## Slide 3: Scrum-Agile Roles
Product Owner:
In charge of maximizing the effectiveness of the product and representing the stake holder perspective to the teams.
Responsibilities :
Product Backlog – Responsible for the product back log and it’s priority.
Generate User Stories – Becomes the voice of stake holder by conducting interviews with them and turning their vision in User Stories.
Is Empowered – Can make day to day decisions to help clarify the product to the team.

## Slide 4: Scrum-Agile Roles
Tester:
In charge of generating Unit Tests from the User Stories.
Responsibilities :
Good Communication – Needs to communicate clearly with product owner and Dev Team to properly create tests.
Analyze User Stories- Analyzes User Stories to convert them into specific tests to make planning easier for development team and to ensure functionality through out project.

## Slide 5: Scrum-Agile Roles
Development Team:
In charge of converting the User Stories and Unit Tests into specific action and generating the actual software.
Responsibilities :
Development- Generates results from the planned increments during a spring.
Growth Mindset – The whole team is equal, so responsibilities are shared. Training helps newer team members learn and fulfill their share of the work.
Staying Motivated – A good development team is self organizing and motivated. They maintain innovation while also preforming their required duties, maintaining an overall sense of ownership in the project.

## Slide 6: Agile Phases
  Planning- Initial planning is very minimal In The Scrum-Agile Methodology designed instead to work in cycles called sprints. This is done by the organizing of the Product Backlog, which is the list of prioritized user stories that help guide the project. This list is flexible and will change through out the project, but it severs as a guide for what is to be done in future Sprints. Planning is also done during the Sprint Planning meeting in which the development team decides which items from the product backlog they will commit to during that sprint. It is selected by the development team based on priority and capacity. If a sprint has already been completed, then the planning phase also includes a review of the previous sprint in the form of Sprint Reviews and Sprint Retrospectives. Reviews discuss how the team did and shows off the progress to the stake holders while the Retrospective analyses the Scrum structure and implementation to ensure it is working effectively for the team.

## Slide 7: Agile Phases
Defining and Designing- After the initial Planning Phase is done, the testers will go through the user stories and develop detailed Unit Tests to help define what is be asked of by the User Stories and give a solid rubric to the development team to work from. If there is anything that needs further clarification the testers will reach out the product owner and further interviews with the stake holders will be held.

## Slide 8: Agile Phases
Developing – During the development phase the development team is utilize various tools to help them track and complete their group assigned tasks for the sprint. The team also syncs together daily with the daily scrum meeting ensuring that there are no obstacles in the team's way and providing a forum for anyone who may need further clarification.

## Slide 9: Agile Phases
Testing – During the development phase the development team will utilize the Unit Tests provided to them to ensure that the program is with in specification of the User Story they came from. It also is the phase where the team ensures that all the different work that was done from different User Stories meshes appropriately together.

## Slide 10: Agile Phases
Deployment – The end goal of every sprint is to have deployment of new features after each one. Meaning that each sprint should end in having some tangible value added to the project. What makes agile different then development methods like waterfall is that at the this point the cycle will repeat and a new sprint will be planned for. Final deployment is only entered when all User Stories are met, and the product backlog is complete.

## Slide 11: Waterfall Method
This project would have been very different had it been done in a waterfall method:
  Upfront Planning – More information about the project would be required in the beginning and less flexibility and room for change would be afforded after development had started.
  Complete Implementation – Before testing and deploying the code in its entirety must be written. In this sprint we worked on individual User Stories and completed individual parts but for waterfall it must all be done in one phase.
  Testing and Maintenance – Testing goes from a per sprint thing to a complete testing of the whole project thing as well as having to generate addition patches and updates to provide maintenance once released.

## Slide 12: Waterfall or Agile Method?
Waterfall:
  Great for well defined projects where the stake holders have all requirements listed prior to the start.
  Great for compliance heavy projects where the project involves industry regulations such as in health care or the military so each stage can be signed off on before continuing.
  Great for short term projects with limited scope. If you are in a time crunch and multiple iterations aren’t possible waterfall allows for planning of specific times.
  Great for projects that require upfront planning ahead of time before coding starts.
Agile:
  Great for staying flexible. Due to short sprint periods pivoting direction in a project is less detrimental.
  Great for quick feed back. Small groups and constant interaction between the team ensures communication stays open and flowing between team members and stake holders alike.
  Great for continuous delivery. Every sprint strives to produce deployable product, so every sprint increments the over all product. A big picture and how the features interact can be seen quicker then waterfall.
  Great for improved quality. Constant testing and improving means the teams always strive to make the deliverables fully tested and perfected each time.
  Great for modularity. User stories provide separate features to be added that increment in individual parts versus waterfall where everything is made at the same time.

## Slide 13: References:
Charles G. Cobb. 2015. The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Hoboken: Wiley. https://search.ebscohost.com/login.aspx?direct=true&AuthType=ip,shib&db=nlebk&AN=937009&site=ehost-live.
Overeem, B. (2016, April 15). Characteristics of a great scrum team. InfoQ. https://www.infoq.com/articles/great-scrum-team/
What is Scrum?. Home | Scrum Guides. (n.d.). https://scrumguides.org/
SDLC - Overview. Tutorialspoint. (n.d.). https://www.tutorialspoint.com/sdlc/sdlc_overview.htm